COM2020 – WEEKLY SCRUM MEETING 1

DATE: 12/01/2026

ATTENDANCE:

| NAME | PRESENT? |
| --- | --- |
| Luca Pacitti | Yes |
| Luca Croci | Yes |
| Emre Acarsoy | Yes |
| Harry Taylor | Yes |
| Tom Croft | Yes |
| Kazybek Khairulla | No |
| Will Finney | Yes |

TOPICS DISCUSSED:

PROJECT SELECTION

- Our team will be completing Project 7.

LANGUAGES

- For the game: Java, using Google style guide.

- For telemetry: Python, using PEP8 style guide.

APPROACH

- Our team will be using the Agile approach.

- We will complete two-week sprints. The length of these is flexible, depending on the size of the feature being implemented.

- Test-driven approach

- Interfaces -> Tests -> Implementation: identify all interfaces required for the program, then write all tests, then commence implementation based on tests.

FILE STRUCTURE & SECURITY

- Two executables – Java (game) and Python (telemetry).

- Java has user authentication. Reads from a config file which gets parameters to set up the game. Telemetry is written to database but not displayed.

- Python has user authentication; standard players cannot access (RBAC). Telemetry is read from database and displayed to dashboards.

- Database must use authentication.

- Designers need to be able to change game rules in real time

GIT & JIRA

- Make a GitHub branch for each ticket on Jira.

- DO NOT commit source code to the main branch – only to individual branches for that specific feature.

- We will use CI/CD on GitHub for automated testing – Emre to configure this.

MEETINGS

- Weekly scrum meeting – Wednesday PM (13:30 onwards)

- Location TBC – likely to be Innovation Cafe

ROLES

- Project Lead

- Backend Developer

- Frontend Developer

- QA Tester

- Documentation Writer

- Game Developer

- Telemetry Developer